Balcore

Deposit from bank: what to build

A companion to Deposit from any chain. How someone with only a bank account gets money into Balcore, now that sign-in runs on Privy. Checked against Privy, Stripe and Coinbase documentation on 11 September 2026.

# The goal

A person with no crypto signs in with their email, sends money from their bank, and it shows up in Balcore as available USDC: the same Available in Balcore balance the exchange route produces. They never buy gas, never bridge and never paste a wallet address. They then choose how much goes into a pool, with one signature.

The rule from the deposit module still holds: money moves only into the user's pool or back to the user's own wallet, and only with the user's signature.

# Why this works now

Three pieces line up. Two of them already exist or are already planned:

- Every email user already has a wallet. Privy creates one at sign-in, and it has the same address on every EVM chain. Live in the app since 11 September; email sign-in was tested end to end that day.

- The deposit module removes gas from the user's side. The keeper moves and settles funds, and putting money into a pool is a signature, not a transaction. That also fixes today's problem that email users hold 0 AVAX and cannot do anything, on every route, not just the bank.

- Bank providers deliver USDC on Base, not Avalanche. Privy's bank deposits, card on-ramp and headless on-ramp all list Base but not Avalanche (only Stripe's own on-ramp delivers on Avalanche, US only). So the bank route is simply one more sender on Base, feeding the deposit module. The CCTP hop to Avalanche is already in that brief.

# How it works, in six steps

- First time only: the user taps From bank and completes an identity check (KYC) with Privy's banking partner, Bridge, inside the app.

- Balcore creates the user's personal bank deposit account (Privy fiat deposits, backed by a Bridge virtual account). The dashboard shows the bank details. They are permanent: reusable, with no reference code to remember.

- The user sends a normal bank transfer from their own bank: ACH or wire in USD, or EUR.

- Bridge converts it to USDC and delivers it to the user's Privy wallet on Base. Privy notifies our backend by webhook.

- The USDC hops to the user's Balcore deposit address on Base in one gas-sponsored transfer (Privy's gas sponsorship covers Base). From here it is the exchange route, unchanged: forward → CCTP → mint → settle → Available in Balcore, plus an email.

- The user taps Deposit into a pool or Send to wallet. One signature; the keeper submits. No AVAX is needed.

## Step 5 has two options

|  | A. One tap (build first) | B. Automatic (later) |
| --- | --- | --- |
| How | Next time the user opens the app: “$X arrived from your bank. Move to Balcore.” One tap, gas sponsored. | Our backend moves it the moment the webhook fires, using a Privy server-side signer restricted by a policy to one action: send USDC on Base to this user's deposit address. |
| Upside | Small and easy to review; the user signs every movement. | The money is Available with no user action, matching the exchange route. |
| Downside | Funds wait on Base until the user comes back. | More to build and review; it gives the backend a signing permission, so the policy must be airtight. |

# Which provider, by where users bank

This is the one decision that changes the build. What each option covers, as of 11 September:

| Users bank in | Provider | Pays with | USDC lands on | Status |
| --- | --- | --- | --- | --- |
| US | Privy fiat deposits (Bridge) | ACH, wire | Base | Recommended. In Privy's docs; server-side, needs KYC |
| Europe | Privy fiat deposits (Bridge) | EUR bank transfer | Base | EUR listed; confirm the SEPA rail with Privy |
| US | Stripe crypto on-ramp | ACH, card, Apple Pay | Avalanche directly | US except New York; not EU. Later shortcut |
| Card, many countries | Privy card on-ramp (Stripe, Meld, MoonPay, Coinbase) | Card, Apple Pay, Google Pay | Base | Easy add in the same tab later |
| US, Coinbase | Coinbase Onramp | ACH, needs a Coinbase account | Many chains | Not for non-crypto users: checkout without an account ended 30 June 2026 |
| India and others | None verified | — | — | Bridge offers no INR. Needs separate research |

Recommendation: launch with Privy fiat deposits for US and European users. One provider covers both, the permanent bank details are the simplest experience for a non-crypto user, identity checks are handled by the provider, and it runs through the Privy account we already use. Add the card on-ramp and Stripe's direct-to-Avalanche route after launch.

# What to build

Everything here sits on top of the Deposit from any chain module. That module is the foundation and ships first; the bank route adds no new contract.

## A. Contracts

- Nothing new. The bank route uses DepositFactory, Deposit and Bank.depositFor as specified. This answers Appendix D's third question: yes, the bank route delivers into the deposit address, so every route lands in one account.

## B. Backend (same service as the keeper and API)

- Keep the Privy app secret and the Bridge key on the server only. They never go in the website code or in .env files that reach the browser.

- POST /bank/kyc starts Privy's identity check; GET /bank/kyc returns its status.

- POST /bank/account { currency } creates the user's deposit account (destination USDC on Base, the user's Privy wallet) with an Idempotency-Key, and returns the bank details. GET /bank/account reads them back.

- A webhook receiver for Privy's deposit lifecycle writes each transfer into /deposits with source: bank and two new states in front of the existing ones: BANK_PENDING (transfer announced) → BANK_ARRIVED (USDC in the user's wallet on Base). Once moved, the record joins the module's pipeline at DETECTED.

- Turn on gas sponsorship for Base (and Base Sepolia) in the Privy dashboard.

- Done when: a sandbox bank transfer (Privy's bridge-sandbox provider) puts test USDC in an email user's wallet on Base Sepolia, and the webhook creates a BANK_ARRIVED record.

## C. Dashboard

- From bank tab, three states: not verified (a Verify identity button); verified (bank details with copy buttons and what to expect); a transfer on its way (the existing tracker; the bank route already exists in the prototype's code).

- When a transfer arrives: the Move to Balcore button sends the USDC to the deposit address on Base with Privy's sponsored transaction (sponsor: true). wagmi does not pass that flag, so this one call uses Privy's hook directly.

- Remove what is fake today: the Coinbase wording, the made-up 1% fee, the $5 minimum and the Opening Coinbase… button that never resets (UI audit item 7).

- Show the real pool minimum. A bank deposit smaller than it stays Available until the user tops up; say so before they send money, not after.

- Show the tab to email and Google users. Privy's bank deposits attach to a Privy wallet, so wallet-extension users are pointed to From exchange instead (confirm with Privy).

- Done when: a flagged test user verifies, sees bank details, a sandbox transfer appears in the tracker, one tap moves it, it becomes Available, and one signature deposits it, all without holding any AVAX or ETH.

## D. Accounts, compliance and cost

- Connect Bridge in the Privy dashboard (Onramps → Bridge → Configure) and enable server-side flows.

- Expect business verification (KYB) for Balcore itself before production. Ask Privy what they need and how long it takes.

- Fees are not published in the docs. Get a written quote for bank deposits (per-transfer and conversion) before quoting users any number.

- Add Terms and Privacy Policy links to the Privy config; identity checks show them.

# Order of work

| When | What | Who |
| --- | --- | --- |
| Now → 15 Sep summit | From bank tab reads “Coming soon”, with one honest line about what is coming. Remove the fake Coinbase flow. Nothing real is shown as working. | Dashboard, about an hour |
| Phase 1 | Deposit from any chain, per its one-week plan. Nothing bank-specific; this is the foundation. | Contracts, backend, dashboard |
| Phase 2 | Bank on testnet: Bridge sandbox, KYC, deposit account, webhook, From bank tab, one-tap hop on Base Sepolia. Can start in the module's second half. | Backend + dashboard, est. 3–4 days |
| Phase 3 | Mainnet for US users behind the module's per-deposit and daily caps, once the module's audit clears. EU next. | Backend, CTO review |
| Later | Automatic hop (option B), card on-ramp in the same tab, Stripe direct to Avalanche for US users. | Backend + dashboard |

# Decisions needed

- Where do the first bank users bank? US, Europe, India or elsewhere. This picks the provider; India has no verified option yet.

- Accept the identity check? Users hand ID to Bridge, and Balcore goes through business verification.

- One tap or automatic for the Base hop at launch. Recommendation: one tap first.

- Minimum bank deposit, in relation to the pool minimum and Bridge's fees once quoted.

# Review notes on Deposit from any chain

Found while reading the module brief. Worth fixing before the contracts are frozen for audit, because they touch the “Balcore can never redirect funds” promise:

- The factory's initialize can be front-run. The factory is deployed with no constructor arguments and initialized in a separate transaction. Whoever calls initialize first on a chain sets the CCTP and Bank addresses for every user there, which would redirect funds. Fix: deploy and initialize in the same transaction through a helper, or hard-code the one allowed initializer address in the factory's code (a constant keeps the address identical on every chain).

- The Bank address can never change. With no admin, every deposit contract points at the v1 Bank forever. When the v2 Bank ships, either a new factory is deployed (users' deposit addresses change) or a timelocked pointer is added (which weakens “no admin”). Decide before the freeze.

- rescue() also accepts USDC. As sketched, the user can send held USDC to any address. That is their own money, but it is a third direction the public trust statement does not mention, and it leaves held larger than the real balance. Either exclude USDC from rescue or update the statement.

- Minimums don't line up. The suggested $25 per-chain minimum is below the pool's minimum, so users can end up with an Available balance they cannot deposit. The interface has to say so up front.

Also considered: Privy has its own crypto deposit addresses (any chain to Avalanche, no fee). It overlaps with the module, but it routes through an undisclosed third party, refunds failures to the user's wallet, and delivers to the wallet rather than a held balance, so there is no signature-only pool deposit. Keep the custom module; Privy's feature is a fallback if the module slips.

# Sources

- Privy: fiat deposits (bank accounts via Bridge)

- Privy: create a fiat deposit account

- Privy: fiat deposits setup

- Privy: card on-ramps

- Privy: initiate on-ramp API (chain list)

- Privy: crypto deposit addresses

- Privy: gas sponsorship

- Privy: KYC overview

- Avalanche Builder Hub: Stripe on-ramp

- Coinbase Onramp FAQ